# QUOTATION

Project Development Proposal

Quote #: QT-260327-KWK-001
Date: March 27, 2026
Validity: Valid until April 10, 2026 (14 days)

────────────────────────────────────────────────────────────────────────────────

| FROM Mahmud Asrul NIK: 7371141104030002 Product Engineer (Freelance) Full-Stack Development & AI Pipeline Architecture | BILL TO Vinny Wardhani Kraftworks Career Hub Project Stakeholder |
| --- | --- |

## Project Overview

Project Name: Kraftworks Career Hub — Backend Migration & AI Pipeline Development

Description: Backend architecture development on Cloudflare (D1 + Workers + Workflows + R2) with Clerk authentication webhooks, OpenRouter AI pipeline integration, and Resend email delivery. Backend-only scope — frontend integration and product management deliverables provided separately.

Scope: Backend track: 40 story points — 12 D1 tables, 2 AI Workflows, 7 service integrations (Clerk, D1, R2, Workers, Workflows, OpenRouter, Resend)

Timeline: 5 working days (1 week at 4 hours/day)

## Deliverables

A. Product Management & Design Deliverables (provided at no charge)

Product Requirements Document (PRD) — Full backend proposal with technology rationale, request lifecycle, AI methodology framework.

Entity Relationship Diagram (ERD) — 12-entity data model with lifecycle policies and interaction models.

UX Flow Comparison — 17-route current vs. proposed user journey analysis.

Backend Architecture Design — Before & After architecture mapping with service selection rationale.

B. Development Deliverables

Cloudflare D1 Database — Full schema with 12 tables, migrations, indexes, and constraints.

Cloudflare R2 Storage — Resume PDF storage with user-scoped access.

Clerk Authentication — Webhook user sync, JWT middleware, role-based access control.

AI Resume Feedback Workflow — 6-step durable Cloudflare Workflow with OpenRouter inference.

AI Interview Prep Workflow — Categorized question generation with quota enforcement.

Admin Panel Backend — Feedback review, waitlist management, CSV export, audit logging.

Waitlist & Contact Workers — Public form processing with email confirmation.

Resend Email System — Transactional email with SPF/DKIM/DMARC, 3 templates.

Frontend API Integration — All React hooks rewired from Supabase to Worker endpoints.

End-to-End Integration Testing — Full flow verification for all 9 epics.

## Cost Breakdown

| Item Description | Story Points | Days | Amount (IDR) |
| --- | --- | --- | --- |
| Backend Development D1 schema, Workers, Workflows, R2, Clerk webhooks, OpenRouter AI pipelines, Resend integration, Admin APIs | 40 SP | 5 | Rp 9,780,000 |
| Frontend Integration [EXCLUDED] Clerk UI components, API hook rewiring, state management updates | 25 SP | 4 | Rp 7,824,000 |
| Integration Testing [EXCLUDED] End-to-end flow verification, edge case validation, deployment testing | 22 SP | 3 | Rp 5,868,000 |
| Management / PM Deliverables (20%) [EXCLUDED] PRD, ERD, UX Flow, Architecture Design — provided at no charge | — | — | Rp 4,694,400 |

| Billed Scope: Backend Development Only | Rp 9,780,000 |
| --- | --- |
| GRAND TOTAL | Rp 9,780,000 |

Rate basis: $30 USD/hour × 4 hours/day = $120 USD/day (Rp 1,956,000/day at Rp 16,300/USD). 1 engineer, 8 SP/day.

## Payment Schedule

| Term | Condition | Amount |
| --- | --- | --- |
| Term 1 — Down Payment (50%) | Due upon project kickoff / signing | Rp 4,890,000 |
| Term 2 — Final Delivery (50%) | Due upon UAT sign-off / handover | Rp 4,890,000 |

| TOTAL | Rp 9,780,000 |
| --- | --- |

## Payment Method

Bank: Bank Jago

Account Number: 1052 8364 5712

Account Holder: Mahmud Asrul

## Tax Information (PPN / PPh)

This quotation does not include PPN (Pajak Pertambahan Nilai / VAT). As an individual service provider with annual revenue below the PKP (Pengusaha Kena Pajak) threshold of Rp 4.8 billion, PPN at 12% is not obligated to be charged.

Income tax obligations (PPh 21 for individual service providers) are the responsibility of the service provider per applicable Indonesian tax regulations (PP 58/2023). If the client requires PPN inclusion or a Faktur Pajak for accounting/tax deduction purposes, the total will be adjusted to include the applicable 12% PPN, and this can be discussed prior to signing.

## Notes & Terms

1. This quotation covers backend development only (40 story points). Frontend integration, end-to-end testing, and product management deliverables are excluded from this billing scope and shown as struck-through line items for transparency.

2. Development will commence immediately after the Term 1 Down Payment is received and confirmed.

3. Any additional features, scope changes, or requirements outside the backend scope will be estimated separately and billed at the same hourly rate ($30 USD/hour).

4. Estimated delivery timeline: 1 week (5 working days at 4 hours/day, Monday–Friday).

5. Source code will be delivered via private Git repository. Full handover includes deployment configuration, environment setup documentation, and a walkthrough session.

6. The quotation validity is 14 days from the issue date. After expiry, pricing may be subject to revision.

7. Product management deliverables (PRD, ERD, UX Flow, Architecture Design) have been completed and provided as companion documents at no charge.

| SERVICE PROVIDER | CLIENT |
| --- | --- |
| ________________________________ | ________________________________ |
| Mahmud Asrul Product Engineer NIK: 7371141104030002 | Vinny Wardhani Kraftworks Career Hub Date: _______________ |